**SCRUM REPORT and MEETING AGENDA**

Report #: 4 Project Name: GameRing

Date:04/19/21 Prepared by Thomas Rod

**Attendees for the meeting**

1. Thomas Rod
2. Himel Mondal
3. Bennett Carley
4. Rohan Viswanathan
5. Colin Newman

**Agenda for the meeting**

1. What is preventing contributors from getting work done?

* Technical limitations
* Departmental
* Team dependencies
* Personal limitations

1. What did we do yesterday?
   * What took up most of the focus yesterday?
2. What are the goals today?
   * What does each team member want to accomplish?
3. How close are we to hitting our goal?
   * Burndown chart
4. Do we need to make changes to the backlog?

**Overall accomplishments since last meeting**

1. Team and tournament page nicer
2. Display database information

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Accept teams | Bennett | Yes |
| Allow qualifilers | Thomas | yes |
| Check match results | Thomas | yes |
| create team object | Bennett | yes |
| Single elimination | Collin | yes |
| create team member object | Collin | yes |
| assign team members | Bennett | yes |
| Display database information | Collin | yes |
| Made tournaments look nicer | Himel/Rohan | yes |

**Plans for next period**

1. Team to join tournament
2. User to join team
3. More API code
4. User join team

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| browser cookies (yum) | Bennett |
| implement GUI to browse tournaments | Himel |
| Setup team cap | Collin |
| display tournaments made by user | Himel |
| Use riot API to get player information | Thomas |
| Store team information in database | Collin |
| Incorporate League of Legends | Thomas |

**Project management status**

1. User studies are going to start this week
2. User study report must be completed by the deadline (Sunday)
3. Participants need to complete survey before Sunday

**Minutes from previous meeting**

This meeting was on zoom.

Next meeting will likely be on Discord on Thursday 04/22/21.

We will begin making cuts to the backlog on Thursday as well.