**SCRUM REPORT and MEETING AGENDA**

Report #: 5 Project Name: GameRing

Date:04/22/21 Prepared by Thomas Rod

**Attendies for the meeting**

1. Thomas Rod
2. Himel Mondal
3. Bennett Carley
4. Rohan Viswanathan
5. Colin Newman

**Agenda for the meeting**

1. What is preventing contributors from getting work done?

* Technical limitations
* Departmental
* Team dependencies
* Personal limitations

1. What did we do yesterday?
   * What took up most of the focus yesterday?
2. What are the goals today?
   * What does each team member want to accomplish?
3. How close are we to hitting our goal?
   * Burndown chart
4. Do we need to make changes to the backlog?

**Overall accomplishments since last meeting**

1. User study participants

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| browser cookies (yum) | Bennett | yes |
| implement GUI to browse tournaments | Himel | yes |
| Setup team cap | Collin | yes |
| display tournaments made by user | Himel | yes |
| Use riot API to get player information | Thomas | yes |
| Store team information in database | Collin | yes |
| Incorporate League of Legends | Thomas | yes |

**Plans for next period**

1. Team to join tournament
2. Integrate API to other code
3. User join team

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| Convert to Flask | Bennett |
| implement GUI for team creation | Bennett |
| implement GUI for tournament creation | Rohan/Collin |
| implement GUI to edit tournament | Rohan |
| View players on both teams | Himel |
| team search bar | Himel |
| Riot API functionality | Thomas |
| Heroku | Bennett |

**Project management status**

1. Sprint 2 week 1 was mostly doing user study stuff
2. Unimportant features being cut
   1. Other games
   2. Scrims - tentative
   3. Discuss more next meeting

**Minutes from previous meeting**

User study took up a lot of focus this week. The last meeting of the sprint will be

Next meeting will be on 04/25/21 and will be recorded on Zoom.