**SCRUM REPORT and MEETING AGENDA**

Report #: 6 Project Name: GameRing

Date:04/25/21 Prepared by Thomas Rod

**Attendies for the meeting**

1. Thomas Rod
2. Himel Mondal
3. Bennett Carley
4. Rohan Viswanathan
5. Colin Newman

**Agenda for the meeting**

1. What is preventing contributors from getting work done?

* Technical limitations
* Departmental
* Team dependencies
* Personal limitations

1. What did we do yesterday?
   * What took up most of the focus yesterday?
2. What are the goals today?
   * What does each team member want to accomplish?
3. How close are we to hitting our goal?
   * Burndown chart
4. Do we need to make changes to the backlog?

**Overall accomplishments since last meeting**

1. We swapped to Flask.
2. Connected to Heroku
3. Tournament search works
4. Tournaments on our side works, does not look pretty
5. Tournament creation page is solid
6. Tournament and team display information
7. Riot API Functions Written

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Swapped to Flask | Bennett | yes |
| Heroku | Bennett | yes |
| Tournament search/tournament | Bennett | yes |
| Tournament Creation | Collin | yes |
| Tournament and team display information | Himel | yes |
| Riot API Functions Written | Thomas | yes |
| View players on both teams | Himel | yes |
| team search bar | Himel | yes |

**Plans for next period**

1. Payment api
2. Integrate API to other code

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| Payment API | Thomas |
| Add bracket/match view | Bennett |
| Polish tournament frontend | Himel |
| Polish Team page | Rohan |
| Integrate APIs | Everyone |
|  |  |
|  |  |

**Project management status**

1. Sprint 2
2. Things that we are cutting
   1. Other games -> only league of legends
      1. No time + valorant match api is not available
   2. Scrim ELO
3. Closest we have ever been to a working product

**Minutes from previous meeting**

User study took up focus this week.

The next meeting will likely be on Tuesday April 27th, 2021.